Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 11-02-2026 |
| --- | --- |
| Team ID | LTVIP2026TMIDS50285 |
| Project Name | Shop Smart: Your Digital Grocery Store Experience |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Product Backlog & Sprint Schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | User Authentication. | USN-1 | As a user, I can sign up and log in securely. | 3 | High | Seelam Harikadevi Shaik Rijwana Bhanu Dhadi Ram Charan Devalla Dinesh |
|  |  | USN-2 | As a user, I can reset my password.. | 2 | Medium | Seelam Harikadevi Shaik Rijwana Bhanu Dhadi Ram Charan Devalla Dinesh |
| Sprint-2 | Product Management (Admin). | USN-3 | As an admin, I can add and delete grocery products.. | 2 | High | Seelam Harikadevi Shaik Rijwana Bhanu Dhadi Ram Charan Devalla Dinesh |
| Sprint-3 | Product Browsing & Cart. | USN-4 | As a user, I can browse products and view details... | 3 | High | Seelam Harikadevi Shaik Rijwana Bhanu Dhadi Ram Charan Devalla Dinesh |
|  |  | USN-5 | As a user, I can add products to my cart and update quantities... | 2 | High | Seelam Harikadevi Shaik Rijwana Bhanu Dhadi Ram Charan Devalla Dinesh |
|  |  | USN-6 | As a user, I can complaint. | 2 | Medium | Seelam Harikadevi Shaik Rijwana Bhanu Dhadi Ram Charan Devalla Dinesh |
| Sprint-4 | Checkout & Order Management. | USN-7 | As a user, I can complete purchases through checkout and make payment.. | 3 | High | Seelam Harikadevi Shaik Rijwana Bhanu Dhadi Ram Charan Devalla Dinesh |
|  |  | USN-8 | As a user, I can view my order history... | 2 | Medium | Seelam Harikadevi Shaik Rijwana Bhanu Dhadi Ram Charan Devalla Dinesh |
|  |  | USN-9 | As an admin, I can view and manage all orders.. | 2 | Medium | Seelam Harikadevi Shaik Rijwana Bhanu Dhadi Ram Charan Devalla Dinesh |

Project Tracker, Velocity & Burndown Chart

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 20 | 6 Days | 30 Jan 2026 | 5 Feb 2026 | 20 | 5 Feb 2026 |
| Sprint-2 | 20 | 6 Days | 1 Feb 2026 | 7 Feb 2026 | 20 | 7 Feb 2026 |
| Sprint-3 | 20 | 6 Days | 3 Feb 2026 | 9 Feb 2026 | 20 | 9 Feb 2026 |
| Sprint-4 | 20 | 6 Days | 5 Feb 2026 | 11 Feb 2026 | 20 | 11 Feb 2026 |